**ADVANCED HARDSCAPES CONCRETE. INC**

**Project Location/Contact Information:**

**Sunset Heights Community**

**Vanessa Mc. Dermott (209) 688-8629**

**17820 Lynn Way**

**Pine Grove, CA 95665**

**Lic #965642**

**AdvancedHardscapesConcrete.Inc@gmail.com**

**Bertin Rosas**

**(916) 802-2333**

Estimate

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date | Your Order # | Our Order # | Sales Rep. | Tax ID |
| 10/08/2023 | 000001 | Inc. 00023089 |  |  |

|  |
| --- |
| Work To Be Performed: |
| ***Scope of work:*** * Excavate, hail away, cut and compact the sub grade where necessary for the new concrete curb and driveway pad installation.
* Saw cut a clean line on the existing asphalt to create a clean line where the New concrete curb and driveway meets the asphalt.
* Set forms according to existing specifications to match the existing concrete curb specifications.
* Lay and compact gravel for driveway pad and curb.
* Install 3 #4 rebar along the way on the Concrete Curb and #3 2Ft. On Center of the Driveway pad.
* Pour regular gray concrete, broom finish.

   |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Quantity | Item | Units | Description | Unit Price | Total |
| 325 Lin. Ft.  | Excavation  |  | Excavate and grade area No removals.  |   | $3,500.00  |
| 325 Lin. Ft. | Concrete Curb & Gutter by Bowman Rd.  |  |  6” thick by 42 “ Wide and 325 lin. Ft. long Curb/Gutter  |   | $14,500.00 |
|  |  |   |   |  |  |
|   |   |   | .  |  |  |
|  |   |  |  |   |   |
|  |   |  |  |  |  |
|  |

|  |  |
| --- | --- |
| Total Price Breakdown |  |
| 40 % at project start  |  |
| 40% after pouring concrete |   |
| 20% at final walkthrough |   |
| Total: |   |

 |  |  |  |  |
|  |  |  |  | subtotal |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  | Total Amount |  $18,000.00  |

 Bertin Rosas: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Date:\_\_\_\_\_\_ Owner: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_Date:\_\_\_\_